# Program 2 Plan

Team Members:

Andrew Clark, Kevin Ajongbah, Michael Martin, Spencer Peck

# 1) Project Information

Course / Term CS-2430-002-Spring 2026

Project: Programming Project 2: Set Operations

Team Name

Start Date 2026-02-23

Due Date 2026-03-20

Checkpoint Date (mid-project) 2026-03-13

# 2) Team & Roles

| Member | Role | Responsibilities | Scheduling |
| --- | --- | --- | --- |
| Andrew Clark | Test lead | -Responsible for testing methods -Contribute to code | Friday/Saturday Evenings MW 4:30-5:45 as needed |
| Spencer Peck | Communications Lead | -Coordination between team members -Oversee creation of final reports | Tuesday/ Thursday/ Friday past Noon. Saturday |
| Michael Martin | Lead Dev | -UML -Code Review | Monday-Wednesday/Friday/Saturday Evenings |
| Kevin Ajongbah | Code contribution | Code contribution | Tuesday/Thursday/ Friday Pat Noon. |

# 3) Repository & Access

Platform: GitHub

Repository URL https://github.com/Dominus-Tanis/CS2430-Group1-Project2

# 4) Milestones (Timeline)

Define 4–6 milestones. Each milestone has a definition of done. Status: NS / IP / D.

| Milestone | Owner | Target Date | Status | Evidence Pointer | Notes |
| --- | --- | --- | --- | --- | --- |
| Program setup complete: UML/Outline/Repository | Spencer & | 2026/02/25 |  | docs/proj_2_plan.docx docs/proj_2_UML.docx docs/proj_2_scope.docx |  |
| Final submission. Documents, peer review and video |  |  |  |  |  |

# 5) Task Backlog (Assignments + Status)

Keep this concise (8–15 tasks). For each Done task, include an evidence pointer.

D - Done  NS - Not Started   IP - In Progress

| Task | Definition of Done | Target Date | Owner | Status | Evidence Pointer |
| --- | --- | --- | --- | --- | --- |
| Project plan and repo setup | First project outline submitted | 2026/028/25 | Spencer | D | docs/proj_2_plan.docx |
| UML Write Up | A class containing clear definitions of each of the required operations and a driver class | 2026/02/27 | Mike | D |  |
| Class Creations | Stubs of the Classes listed in the UML have been created and uploaded to UML | 2026/03/03 | Spencer | D |  |
| Set Descriptions | A List of elements that contain 10 or more elements (cars, fruit). | 2026/03/3 |  |  |  |
| Sets | 2-3 Boolean Arrays that represent the elements from Set Descriptions | 2026/03/3 |  |  |  |
| MultiSets | Create 2-3 Multisets containing elements listed from the Set Descriptions | 2026/03/3 |  |  |  |
| Project Scope Write up | Write up complete describing what our project will and won’t accomplish | 2026/03/3 |  |  |  |
| NOT(A) | All elements in the set that is not in subset A | 2026/03/13 | Kevin |  |  |
| A ∪ B | All elements in A and B added together | 2026/03/13 | Kevin |  |  |
| A ∩ B | All elements that appear in A and B | 2026/03/13 | Kevin |  |  |
| A − B | All elements in A excluding elements that appear in B | 2026/03/13 | Kevin |  |  |
| A ⊕ B | All elements that appear in A or B but not in both | 2026/03/13 | Kevin |  |  |
| Multiset union (A ∪ B) |  | 2026/03/13 | Spencer |  |  |
| Multiset intersection (A ∩ B) |  | 2026/03/13 | Mike |  |  |
| Multiset difference (A − B) |  | 2026/03/13 | Mike |  |  |
| Multiset sum (A + B) |  | 2026/03/13 | Andrew |  |  |
| Test Cases | Edge cases tested for all methods -Identical sets -No overlap -Some overlap -Enveloped but not identical | 2026/03/13 | Andrew |  |  |
| Final Report | Team report meets assignment requirements and is ready for submission |  |  |  |  |

# 6) Verification Plan (Testing)

• Correctness checks/tests to run

• Unit tests for core functions (parsing, core algorithm steps).

• Golden-file tests: compare outputs to expected results on provided sample inputs.

• Negative tests: invalid inputs produce clear error messages.

• Edge cases to verify

• Empty/near-empty input (minimum size).

• Maximum size input within assignment constraints.

• Duplicate or conflicting entries (as applicable to the project spec).

• Expected vs. actual outputs (where applicable)

• Document expected outputs for at least 3 representative test cases in docs/test-

results.md.

• Include screenshots or terminal output snippets if tooling is minimal.

• Performance checks (if required by the project)

• Run on increasing input sizes and record runtime (basic timing).

• Confirm no unnecessary O(n^2) loops on hot paths where avoidable.

# 7) Risks / Blockers

Problems we have identified and who is primarily responsible for helping solve or mitigate them.

| Problem | Impact Level | Plan | Owner | Status |
| --- | --- | --- | --- | --- |

# 8) Update Log (Required: at least 2 per project)

| Date | Update Summary | Problems/Fixes |  |  |
| --- | --- | --- | --- | --- |
| 2026/02/25 | Plan Created |  |  |  |